# Vesla ERP — Gap Analysis & Opportunities

What We Have, What We’re Missing, What We Can Add Updated: February 1, 2026 | Kevin 🔧

## Purpose

This document maps Vesla ERP against UAE market requirements and industry-standard features for rent-a-car, fleet management, and ERP businesses. Organized into three categories:

- ✅ We Have It — built and functional

- ⚠️ Started But Incomplete — code exists, needs completion

- 🆕 Opportunity To Add — not yet built, would differentiate us

### Changes Since Last Update (Jan 31 → Feb 1)

- ⚠️→✅ WhatsApp Business Integration — hooks, marketing campaigns, notification dispatch now wired

- ⚠️→✅ Support Ticket System — now with bidirectional kanban sync, auto-triage, assignment tracking

- ⚠️→✅ Dispatch Tracking — location update endpoint added for persistence

- 🆕 Refund Lifecycle — security deposit refund system now built

- 🆕 Stress Test Platform — brute force testing for all ERP modules

- ⚠️→✅ TARS Phase 2 — Vehicle Management page + dual credentials

- ⚠️ Marketing Module — WhatsApp Campaigns (new, started)

## 1. UAE REGULATORY & COMPLIANCE

| Feature | Status | Detail |
| --- | --- | --- |
| VAT (5%) — Tax invoices, VAT returns, tax categories | ✅ Have It | VAT Returns page, Tax Categories, tax codes, tax rates all in Finance module |
| Corporate Tax (9% above AED 375K) — Tax period management | ✅ Have It | Corporate Tax page + ct_tax_periods model, tax loss tracking |
| E-Invoicing — FTA-compliant electronic invoicing | ⚠️ Started | Routes exist (export + transmission, 377 lines), credentials model. UAE FTA rollout ongoing — needs completion for compliance |
| WPS (Wage Protection System) — Salary file generation | ⚠️ Started | Prisma models: wps_submissions, wps_agents, wps_errors. Payroll routes exist. Full WPS file format compliance TBD |
| RTA Integration — Traffic fines & Salik charges | ⚠️→✅ Improved | TARS Phase 2 complete — Vehicle Management page + dual environment credentials (staging/production). Auto-sync from RTA connected via staging API |
| UAE Pass — Government digital identity | ⚠️ Started | VHD PDF Signing routes + sessions exist. Full UAE Pass SSO integration TBD |
| Economic Substance Regulations (ESR) | 🆕 Opportunity | UAE requires certain entities to demonstrate economic substance. Reporting module would serve holding companies |
| AML/KYC Compliance — Anti-money laundering | ⚠️ Started | KYC documents module exists (routes, UI). Full AML screening/reporting TBD |
| MOHRE Integration — Labour contracts & WPS | 🆕 Opportunity | Direct integration with Ministry of Human Resources for visa/labour card tracking |

## 2. RENT-A-CAR OPERATIONS

| Feature | Status | Detail |
| --- | --- | --- |
| Booking Management | ⚠️ Started | Full UI built. Backend service expanded significantly (55 throws including real validation). Core flow needs end-to-end testing |
| Contract Management | ⚠️ Started | UI complete (create, extend, upgrade, void). Backend service has stubs |
| Vehicle Fleet CRUD | ✅ Have It | Full vehicle management (images, setup, config, blocks, sync) |
| Delivery & Dispatch | ✅ Have It | Slots, calendar, tracking, driver efficiency. NEW: Location update endpoint for persistent dispatch tracking |
| Dynamic Pricing / Yield Management | ✅ Have It | 9 pages, pricing rules, calculator, history, variables. One of our strongest modules |
| Customer-Facing Booking Portal | ✅ Have It | Rent-a-Car Mobile app (137 tsx files, 88 screens) |
| Security Deposit Refunds | ✅ NEW | RefundLifecycle system built — complete refund workflow for security deposits |
| Rental Reports | ✅ NEW | Fleet Report and Vehicle Clarity wired under Rent-A-Car section |
| Online Reservation Widget | 🆕 Opportunity | Embeddable booking widget for the client’s website. Most competitors offer this |
| Aggregator Integration (Kayak, Skyscanner, Rentalcars.com) | 🆕 Opportunity | No integration with travel aggregator platforms. Major revenue channel |
| Digital Contract E-Signing | ⚠️ Started | Signature service exists. Not functional yet |
| Multi-Location / Branch Management | ⚠️ Partial | companyId isolation exists. No dedicated branch/location management |
| Contract Renewal Engine | ⚠️ In Review | Renewal offers, settings, dashboard page exists |

## 3. FLEET & VEHICLE MANAGEMENT

| Feature | Status | Detail |
| --- | --- | --- |
| Vehicle Lifecycle Tracking | ⚠️ Started | Routes + models exist. Analytics service in progress |
| Vehicle Insurance Management | ⚠️ Started | Controller, routes, service exist — service has stubs |
| GPS/Telematics Integration | ⚠️ Started | Tracking routes, dispatch tracking components, location persistence endpoint now live. No telematics provider integration yet |
| Fuel Management / Fuel Cards | 🆕 Opportunity | No dedicated fuel tracking module. Fleet companies need fuel card integration (ENOC, ADNOC) |
| Tire Management | 🆕 Opportunity | No dedicated tire lifecycle tracking |
| Preventive Maintenance Scheduling | ⚠️ Started | Maintenance schedule service exists. Service center module has work orders |
| Vehicle Inspection Checklists | ⚠️ Started | Inspection items in service center models. No mobile check-in/check-out flow |
| Vehicle Purchase & Procurement | ⚠️ Started | Purchase order and purchase request services exist with stubs |
| TCO (Total Cost of Ownership) | 🆕 Opportunity | No total cost tracking per vehicle |
| Fleet Utilization Analytics | ⚠️ Started | Vehicle Clarity now wired to real data. Fleet analytics service has stubs |
| Driver Behavior Monitoring | 🆕 Opportunity | Requires telematics integration |
| Vehicle Remarketing / Disposal | 🆕 Opportunity | End-of-lifecycle vehicle sales/auction management |

## 4. FINANCE & ACCOUNTING

| Feature | Status | Detail |
| --- | --- | --- |
| Invoicing | ⚠️ Started | Full UI, 27 throws in service (mix of stubs + validation) |
| Accounts Receivable | ✅ Have It | Vouchers, aging report, receivables management |
| Accounts Payable | ⚠️ Started | Service has stubs |
| Chart of Accounts | ✅ Have It | Full CoA management |
| Fixed Assets & Depreciation | ⚠️ Heavy stubs | Asset tracking + depreciation. Service has 55 throws — needs implementation work |
| Collection & Legal Cases | ✅ Have It | Queue, notices, legal case management |
| Receipt Vouchers | ⚠️ Heavy stubs | Service has 59 throws — highest stub count in codebase |
| Payment Vouchers | ⚠️ Heavy stubs | Service has 54 throws |
| Credit Notes | ⚠️ Heavy stubs | Service has 43 throws |
| Bills | ⚠️ Heavy stubs | Service has 41 throws |
| Bank Integration / Auto-Reconciliation | ⚠️ Started | Bank accounts & reconciliation UI exists. Service has 32 throws. Auto-import not built |
| Multi-Currency | ⚠️ Partial | Currency references throughout. Dedicated multi-currency handling TBD |
| Budget Management | 🆕 Opportunity | No budget module |
| Cash Flow Forecasting | 🆕 Opportunity | No dedicated cash flow projection tool |
| Financial Dashboards / BI | ⚠️ Started | Finance dashboard exists. No advanced BI |
| Audit Trail | ✅ Have It | Audit logs in admin module |
| Payment Gateway | ⚠️ Started | CCAvenue integrated (test mode) |
| Revenue Recognition | 🆕 Opportunity | IFRS 16 compliance for multi-period contracts |

## 5. HR & WORKFORCE

| Feature | Status | Detail |
| --- | --- | --- |
| Attendance Tracking | ✅ Have It | Attendance page in HR module |
| Leave Management | ✅ Have It | Leave management page |
| Payroll Processing | ⚠️ Started | Routes + models exist. Payroll cycle service has 36 throws. WPS compliance TBD |
| Gratuity / End of Service | 🆕 Opportunity | UAE law requires end-of-service gratuity calculation |
| Employee Self-Service Portal | 🆕 Opportunity | No employee portal for payslips, leave, info updates |
| Document Management (visa, labor card, Emirates ID) | 🆕 Opportunity | Critical for UAE businesses |
| Biometric / Time Clock Integration | 🆕 Opportunity | Most UAE companies use biometric attendance |
| Training & Certification Tracking | 🆕 Opportunity | Driver training records, safety certifications |
| Accommodation Management | 🆕 Opportunity | Staff housing tracking |
| Performance Management | 🆕 Opportunity | KPIs, reviews, promotion tracking |

## 6. CUSTOMER EXPERIENCE & COMMUNICATION

| Feature | Status | Detail |
| --- | --- | --- |
| Support Ticket System | ✅ Have It | Dashboard, comments, attachments, SLA, escalation. NEW: Bidirectional kanban sync, auto-triage, assignment tracking, per-assignee time, fixCompletedAt |
| Knowledge Base / FAQ | ✅ Have It | 197 entries across 21 modules |
| WhatsApp Business Integration | ✅ NEW | Business hooks + Marketing module (WhatsApp Campaigns) + notification dispatch wired |
| SMS Notifications | ⚠️ Partial | Notification infrastructure exists. SMS gateway integration TBD |
| Email Notifications | ⚠️ Started | Email verification works. Transactional emails TBD |
| Customer CRM | 🆕 Opportunity | No CRM module |
| Loyalty / Rewards Program | 🆕 Opportunity | Would drive retention |
| Rating & Review System | 🆕 Opportunity | Post-rental feedback collection |
| AI Chatbot / Automated Support | 🆕 Opportunity | FAQ exists but no automated chat |
| Multi-Channel Communication Hub | 🆕 Opportunity | Unified inbox (WhatsApp + SMS + email) |

## 7. TECHNOLOGY & PLATFORM

| Feature | Status | Detail |
| --- | --- | --- |
| Multi-Tenant SaaS | ✅ Have It | companyId isolation, subscription system, package access middleware |
| Role-Based Access Control | ✅ Have It | 299+ permissions, granular module-level. 34 missing permissions fixed overnight |
| TypeScript Compliance | ✅ CLEAN | 0 errors frontend + 0 errors backend — first time fully clean |
| Test Suite | ✅ Solid | 2,218 passing, 0 failing, 69/74 suites |
| Stress Testing | ✅ NEW | Brute force testing platform for all ERP modules |
| Mobile Apps | ⚠️ Partial | Rent-a-Car (137 tsx), Service Center (50 tsx). Recovery/Kanban early. Showroom/Vendor empty |
| CI/CD Pipeline | ❌ Broken | All workflows failing. Needs investigation |
| API Documentation | ✅ Have It | Swagger at /api-docs |
| Public API / API Marketplace | 🆕 Opportunity | No external API for third-party integrations |
| Offline Mode for Field Agents | 🆕 Opportunity | Recovery/delivery agents need offline capability |
| Report Builder / Custom Reports | 🆕 Opportunity | No drag-and-drop custom report builder |
| Notification Center | ⚠️ Started | Push token models exist. Unified center TBD |
| Dark Mode / Theme Customization | ✅ Have It | Theme editor in admin |

## Top 10 Opportunities for Future Phases

| # | Opportunity | Business Impact | Effort | Status |
| --- | --- | --- | --- | --- |
| 1 | CI Pipeline Fix | Dev velocity — can’t deploy without CI | Low | ❌ Urgent |
| 2 | Finance Service Implementation | Core business functionality (invoicing, payments, vouchers) | High | ⚠️ Heavy stubs |
| 3 | Gratuity & End-of-Service Calculator | UAE legal requirement | Low | 🆕 |
| 4 | GPS/Telematics Integration (Wialon, Geotab) | Real-time fleet visibility | Medium | ⚠️ Started |
| 5 | Fuel Card Integration (ENOC/ADNOC) | Automated fuel cost tracking | Medium | 🆕 |
| 6 | Employee Self-Service Portal | Reduce HR admin burden | Medium | 🆕 |
| 7 | Aggregator Integration (Kayak/Rentalcars.com) | Massive distribution channel | Medium | 🆕 |
| 8 | E-Invoicing Completion (UAE FTA) | Regulatory — will become mandatory | Medium | ⚠️ Started |
| 9 | Multi-Channel Communication Hub | Unified customer inbox | Medium | 🆕 |
| 10 | Booking End-to-End Flow | Core product — booking → invoice → payment | High | ⚠️ In progress |

## Summary

Vesla ERP covers 13 packages across the full business lifecycle of a UAE rent-a-car and fleet management company. As of February 1, 2026, the codebase compiles with zero TypeScript errors (frontend + backend), maintains 2,218 passing tests with zero failures, and has expanded to 325 backend services and 754 frontend files. Phase 1 delivers strong coverage across all modules with deepening backend implementation. The support system now features bidirectional kanban sync with auto-triage. WhatsApp business integration is live with marketing campaigns. The roadmap focuses on CI stability, finance service completion, and UAE regulatory features — positioning Vesla as the only UAE-built, UAE-focused ERP for the rent-a-car industry.

Updated from codebase analysis on February 1, 2026. Compiled by Kevin 🔧.