# Vesla ERP — Phase 1 Package Status

Prepared for presentation — January 31, 2026

Compiled by Kevin 🔧 | Review recommended: Mia & Anders

# Overview

Phase 1 = Current Build. This document maps every ERP package into two columns: what's done and what's not yet done. The assessment is based on codebase analysis (frontend pages, backend routes, services, Prisma models, and tests).

Tech Stack: React + TypeScript + Vite (frontend) · Node.js + Express + Prisma + PostgreSQL/Neon (backend) · React Native + Expo (mobile apps)

Scale: 263 Prisma models · 106 registered API routes · 22 frontend modules · 6 CI workflows · 74 backend tests · 22 frontend tests

## 1. RENT-A-CAR PACK

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Rental Operations dashboard (Overview, Bookings, Contracts, Customers, Vehicles, Dispatch tabs) | Booking service — 15 throw stubs (core logic incomplete) |
| Contract management (create, extend, upgrade, void, replace vehicle/driver) | Rental contract service — 12 throw stubs |
| Contract print view & SOA (Statement of Account) | Booking validation service — 26 throws (rules not wired) |
| Contract legal cases modal | Contract renewal engine (Mia — in review) |
| Customer credit score card | Booking internal notes service — 11 throws |
| Booking chat system (UI: messages, compose, tags, internal notes) | Booking chat service — 29 throws (backend not functional) |
| Delivery system (slots, calendar, logs, tracking) | Booking pricing service — stub logic |
| Vehicle Clarity reports page | Rental contract signature service — 10 throws |
| Deposit management | Driver profile service — 8 throws |
| Operational charges | Dispatch Map for Customer (Anders — in progress) |
| Plate number assignments | KYC documents service — 6 throws |
| Customer KYC documents UI |  |
| Mobile: Rent-a-Car app (137 tsx, 88 screens) |  |

## 2. FINANCE PACK

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Finance Dashboard with AR Summary | Invoice service — 22 throws (core invoicing stubs) |
| Invoices, Payments, Transactions UI & routes | Payment service — 19 throws (processing stubs) |
| Accounts Receivable (AR Vouchers, AR Aging Report) | Transaction service — 15 throws |
| Receipt Vouchers (list, create, detail) | Accounts Payable service — 8 throws |
| Payment Vouchers (list, create, detail) | Receivable Finance service — 6 throws |
| Credit Notes (list, create, detail) | Bank Reconciliation — UI exists, backend unclear |
| Bills (list, create, detail) | Approval Workflows — UI placeholder |
| Chart of Accounts | Corporate Tax — UI exists, needs verification |
| Fixed Assets (list, create, detail, depreciation) | Refund service — 5 throws |
| Overdue management (levels, records) | Document Sequences — may need backend completion |
| Legal Cases (list, create, levels, timeline, hearings) | CCAvenue payment gateway — 7 throws, hardcoded IDs (P0) |
| Collection Queue & Notices | E-Invoicing routes exist but UAE compliance TBD |
| Vendors (list, create) | VAT Returns — UI built, backend integration unclear |
| Dynamic Pricing Rules (within finance) |  |
| Deposits page |  |
| Tax Categories & Calendar |  |
| Finance Activity log |  |
| Package Coordination page |  |

## 3. ADMIN PACK

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Admin Dashboard | Superuser service — 24 throws |
| User Management (list, create, roles) | User service — 34 throws (largest stub) |
| Role Management & Permission Hierarchy | Role service — 26 throws |
| Staff Management | Package service — 6 throws (page shows empty table) |
| Company Profile settings | Feature Toggle service — 9 throws |
| Superuser Access page | Subscription Management service — 8 throws |
| Audit Logs page | Master Data service — 11 throws |
| Theme Editor | MFA service — 6 throws (routes not registered) |
| Feature Management | Backup Scheduler service — 11 throws |
| Deployment Dashboard & history | Issue Tracker service — 6 throws |
| System Health monitoring | Database Snapshot service — 10 throws |
| Backup Settings UI | Company Provisioning service — 10 throws |
| Blog Management | Invitation service — 12 throws |
| Test Data Cleanup | Redis caching layer — 9 throws |
| Data Restore | Vehicle Setup service — 15 throws |
| Speed Credentials | Featured Vehicles service — 25 throws |
| Vesla Sync page | WhatsApp integration TBD |
| Sync Jobs configuration |  |
| Vehicle Owners management |  |
| Featured Vehicles page |  |
| 299 permissions defined & seeded |  |

## 4. TARS PACK (Traffic & Salik)

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Traffic Fines page (list, filter) | TARS Fines service — 12 throws (page shows "Unable to Load Data") |
| Salik Charges page (list, filter) | Vehicle TARS service — 17 throws (full stub, schema model missing) |
| Sync Log page | Vehicle Salik service — 8 throws |
| TARS Credentials management | TARS Staging API functionality (Anders — in progress) |
| Contract Upload page | RTA integration not connected |
| Failed Uploads page | Auto-sync from RTA/Salik not implemented |
| Frontend tests exist (3 test files) |  |
| Prisma models: tars_fines, tars_salik, tars_sync_log, tars_credentials |  |

## 5. HR PACK

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| HR Dashboard page | Attendance — UI exists, backend completeness TBD |
| Attendance page | Leave Management — UI exists, backend completeness TBD |
| Leave Management page | Payroll — routes exist, full WPS compliance TBD |
| Payroll page | Employee salary records — service coverage unclear |
| Payroll routes registered | Gratuity calculation |
| Prisma models: employee_salary_records, payroll_cycles, wps_submissions, wps_agents, wps_errors | Performance management |
| HR permission group seeded | Promotions tracking |

## 6. PROPERTIES PACK

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Properties Dashboard page | Properties service — stub (4 throws) |
| Backend routes registered (/api/properties) | Lease management (model exists, UI/service TBD) |
| Prisma models: properties, property_leases | Maintenance tracking |
| Properties permission group seeded | Unit management |
|  | Tenant portal |

## 7. FLEET MANAGEMENT PACK

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Vehicle Detail page | Fleet Analytics service — 4 throws |
| Fleet Monitoring routes (/api/fleet) | Vehicle Movements service — 9 throws |
| Vehicle routes (CRUD, images, setup, config) | Vehicle Locations service — 4 throws |
| Vehicle Block management | Vehicle Locking service — 9 throws |
| Vehicle Ownership tracking | Vehicle GRN service — 9 throws |
| Vehicle Owner portal (dashboard, vehicles, bookings, revenue) | Vehicle Purchase Order service — 10 throws |
| Fleet Partners dashboard & tracking | Vehicle Purchase Request service — 6 throws |
| Link Vehicle page | Vehicle Insurance service — 8 throws |
| Vehicle Calendar | Vehicle Registration service — 6 throws |
| Fleet Report page | Vehicle Lifecycle Analytics — service unclear |
| Revenue Report page | Maintenance Schedule service — 7 throws |
| Inventory Dashboard | Inventory service — 13 throws |
| Prisma models: vehicles, vehicle_owners, vehicle_ownerships, vehicle_blocks, etc. | Owner Dashboard service — 4 throws |
| Fleet Management permission group seeded |  |

## 8. SPEED SYNC (Internal Tool)

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Speed Sync Dashboard | Sync Engine service — 5 throws |
| Modules Overview page | Speed Scraper service — 8 throws (Puppeteer automation stubs) |
| Module detail page | Sync Data Upsert service — 12 throws |
| Status Dashboard | Speed Credentials service — 4 throws |
| Logs page | Full data sync pipeline not operational |
| Backend routes: speed-sync, queue, status, credentials | Auth was missing on status routes (fixed by Mia) |
| Prisma models: speed_sync_queue, SpeedSyncModuleState, SpeedSyncModuleLog, SpeedSyncSettings, SpeedSyncStatus | Vesla Sync service — 4 throws |

## 9. SERVICE CENTER

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Service Center Dashboard | Maintenance Claims service — 13 throws |
| Work Orders page | Maintenance Contract service — 12 throws |
| Parts Inventory page | Maintenance Schedule service — 7 throws |
| Schedule page | Parts QR routes — 33 TS errors reported |
| Backend: 11 route files (admin, auth, bookings, parts, progress, services, staff, vehicles, work-tasks, QR) |  |
| Mobile: Service Center Mobile app (50 tsx, 43 screens) |  |
| Prisma models: service_booking, spare_parts, service_work_task, etc. |  |

## 10. RECOVERY

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Recovery Dashboard | Recovery service — 11 throws in 785-line file |
| Drivers page | Full job workflow (assign → dispatch → complete) |
| Trucks page | Mileage tracking |
| Job Detail page | Pricing engine |
| Backend routes registered (/api/recovery) | GPS/real-time tracking |
| Mobile: Recovery Mobile app exists (6 tsx, early stage) | Mobile app needs build-out |
| Prisma models: recovery_jobs, recovery_trucks, recovery_drivers, recovery_job_timeline, recovery_pricing, recovery_mileage_logs |  |

## 11. VEHICLE DEALERSHIP

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Vehicle Dealership Dashboard page | Dealership service — stub (6 throws) |
| Backend routes registered (/api/vehicle-dealership) | Sales pipeline |
| Prisma models: vehicle_listings, vehicle_sales, dealership_leads, vehicle_pricing | Inventory listings management |
|  | Lead management |
|  | Sales workflow |

## 12. DYNAMIC PRICING

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Dynamic Pricing Dashboard | Integration with booking/rental flow unclear |
| Pricing Rules (list, create/edit form) | Notification configs — UI exists, backend TBD |
| Price Calculator page | Renewal pricing automation |
| Price History page |  |
| Economic Variables page |  |
| Product Assignments page |  |
| Renewals page |  |
| Backend routes registered |  |
| Prisma models: dynamic_pricing_rules, _history, _variables, _product_assignments, _renewals, _notification_configs |  |

## 13. CUSTOMER SUPPORT

| ✅ Done | ⏳ Not Yet Done |
| --- | --- |
| Support Tickets Dashboard | Support ticket route returns "Resource not found" on live server |
| Ticket Detail page (chat-like comment thread) | mrm-server deployment needed (Mia — in review) |
| Backend: support-tickets, support-settings routes registered | Kevin service account + API auth needed (Mia — in review) |
| Prisma models: support_tickets, comments, attachments, escalation_rules, sla_configs, notification_preferences | Escalation automation |
| FAQ/Knowledge Base (197 entries, 21 modules) | 25 broken KB URLs (identified by Mia) |
|  | SLA monitoring |

## 14. Additional Systems (Cross-cutting)

| System | ✅ Done | ⏳ Not Yet Done |
| --- | --- | --- |
| Auth | Login, signup, email verification, session management, token blacklist | MFA (routes exist, not registered) |
| Payments | CCAvenue integration (routes, test mode) | Hardcoded payment account IDs (P0) |
| UAE Pass | VHD PDF Signing routes & sessions | UAE Pass integration completion (Mia — review) |
| WhatsApp | Routes, templates, settings, opt-outs | Full integration TBD |
| Blog | Blog management, categories | — |
| Compliance | Compliance portal routes | E-Invoicing UAE compliance |
| CI/CD | 6 workflows (typecheck, integration, frontend, security, PR gate) | 100% of CI runs failing; branch protection not enforced |
| Landing Sites | vesla-landing, vesla-demo, mrm-investments-homepage | — |
| Kanban Mobile | Expo app (4 tsx, 21 screens) | — |
| Showroom Mobile | Repo exists | Empty — 0 tsx files |
| Vendor Provider App | Repo exists | Empty — 0 tsx files |

# Summary by Package

| # | Package | Frontend | Backend Routes | Backend Services | Mobile | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rent-A-Car | ✅ Rich UI | ✅ 15+ routes | ⚠️ Core stubbed | ✅ 137 tsx | UI Complete, Backend Partial |
| 2 | Finance | ✅ 61 pages | ✅ Full coverage | ⚠️ Invoice/Payment stubs | — | UI Complete, Backend Partial |
| 3 | Admin | ✅ 27 pages | ✅ Full coverage | ⚠️ Major stubs | — | UI Complete, Backend Partial |
| 4 | TARS | ✅ 10 pages | ✅ Registered | ⚠️ Data loading fails | — | UI Complete, Backend Blocked |
| 5 | HR | ✅ 5 pages | ✅ Payroll routes | ⚠️ Unclear coverage | — | UI Built, Needs Verification |
| 6 | Properties | ⚠️ Dashboard only | ✅ Registered | ❌ Stub | — | Early Stage |
| 7 | Fleet Mgmt | ✅ Detail + reports | ✅ Extensive | ⚠️ Multiple stubs | — | UI Good, Backend Partial |
| 8 | Speed Sync | ✅ 5 pages | ✅ 5 route groups | ⚠️ Engine stubbed | — | UI Complete, Not Operational |
| 9 | Service Center | ✅ 5 pages | ✅ 11 route files | ⚠️ Maint. stubs | ✅ 50 tsx | Strong |
| 10 | Recovery | ✅ 4 pages | ✅ Registered | ⚠️ Stubbed | ⚠️ Early | UI Built, Backend Partial |
| 11 | Dealership | ⚠️ Dashboard only | ✅ Registered | ❌ Stub | — | Early Stage |
| 12 | Dynamic Pricing | ✅ 9 pages | ✅ Registered | ✅ Appears functional | — | Strong |
| 13 | Customer Support | ✅ 2 pages + KB | ✅ Registered | ⚠️ Not deployed | — | Awaiting Deployment |

# Known Blockers for Presentation

1. Backend deployment — mrm-server needs deployment for live demo (Mia — in review)

2. TARS data loading fails — fines page shows "Unable to Load Data"

3. Package Management — empty table (service stubbed)

4. CI pipeline — all runs failing; not enforced on PRs

5. 468 TypeScript errors from feature branch merges

6. Hardcoded CCAvenue payment IDs — P0 security issue

# Notes

"Stub" means the backend service file exists with method signatures but throws NotImplementedError or similar. The frontend UI may look complete but will fail when calling these endpoints. This is the key gap between "looks done" and "works end-to-end."

This assessment is from codebase analysis on Day 1. Mia and Anders will have deeper context on which stubs are actually functional vs truly incomplete. Recommend their review before presenting.