# Vesla ERP — Phase 1 Status Presentation

# The UAE's First Purpose-Built Rent-a-Car & Fleet Management ERP

Date: February 1, 2026

Version: 2.0

Prepared by: Vesla Engineering Team

Status: Phase 1 — Final Integration & Deployment

────────────────────────────────────────────────────────────

# 1. Executive Summary

## What Is Vesla ERP?

Vesla ERP is a full-stack, cloud-native enterprise resource planning platform built from the ground up for the UAE rent-a-car and fleet management industry. Unlike generic ERPs adapted for the market (Odoo, SAP), Vesla was designed with UAE regulatory requirements, operational workflows, and market realities as first-class concerns.

## The Problem

UAE rent-a-car and fleet companies currently choose between:

Generic ERPs (Odoo, SAP) that require expensive customization for UAE-specific workflows (TARS/RTA integration, Salik, traffic fines, WPS payroll)

Legacy rental software (RentWorks, TSD) that lacks modern ERP features (HR, finance, property management)

Custom-built solutions costing $150K–$500K+ upfront with $5K–$15K/month maintenance

## The Vesla Solution

A single platform that covers 13 integrated modules — from vehicle booking to traffic fine management, from HR payroll to dynamic pricing — all built for UAE compliance from day one.

## Key Numbers (as of February 1, 2026)

| Metric | Value |
| --- | --- |
| Backend Services | 325 |
| Prisma Models | 280 |
| Frontend Pages | 189 |
| API Routes | 209 |
| Tests Passing | 2,218 (0 failing) |
| TypeScript Errors | 0 (frontend + backend — first time fully clean) |
| Modules | 13 |
| Mobile Apps | 4 |
| Permissions Defined | 299+ |
| Development Velocity | 84 commits in a single day |

────────────────────────────────────────────────────────────

# 2. Platform Overview

## Technology Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | Fast builds, type safety, modern DX |
| Backend | Node.js + Express + TypeScript | Shared types frontend↔backend, massive ecosystem |
| Database | PostgreSQL via Neon (serverless) | Scale-to-zero, pay-per-use, instant branching |
| ORM | Prisma (280 models) | Type-safe queries, auto-generated client, migrations |
| Mobile | React Native + Expo | Cross-platform iOS/Android from shared codebase |
| Hosting | Render | Auto-deploy, zero-config SSL, easy scaling |
| Auth | JWT + RBAC (299+ permissions) | Fine-grained access control per role |
| Messaging | WhatsApp Business API | Native UAE communication channel |

## Architecture at Scale

┌─────────────────────────────────────────────────────────┐
│                    VESLA ERP PLATFORM                     │
├──────────────┬──────────────┬──────────────┬────────────┤
│   Web App    │  Mobile Apps │  WhatsApp    │  External  │
│  (189 pages) │   (4 apps)   │  Integration │   APIs     │
├──────────────┴──────────────┴──────────────┴────────────┤
│              API Gateway (209 routes)                     │
├──────────────────────────────────────────────────────────┤
│          325 Backend Services + Business Logic            │
├──────────────────────────────────────────────────────────┤
│     PostgreSQL (280 models) │ File Storage │ Cache       │
└─────────────────────────────────────────────────────────┘

## Multi-Tenant Design

Single codebase, tenant-isolated data

Company-scoped permissions and roles

Configurable per-tenant settings (currency, VAT rates, branding)

Designed to serve 5–50+ companies from one deployment

────────────────────────────────────────────────────────────

# 3. Module-by-Module Status

## 🚗 Rent-A-Car (Core Module)

Status: ✅ Feature Complete — Integration Testing

The heart of Vesla. Full vehicle rental lifecycle from booking to return.

| Feature | Status |
| --- | --- |
| Vehicle booking & reservation | ✅ Complete |
| Contract generation & management | ✅ Complete |
| Customer management (individual + corporate) | ✅ Complete |
| Security deposit handling (RefundLifecycle) | ✅ Complete |
| Insurance tracking | ✅ Complete |
| Damage assessment | ✅ Complete |
| Extension & early return workflows | ✅ Complete |
| Blacklist management | ✅ Complete |

Key Highlight: The RefundLifecycle system handles security deposit workflows — hold, partial refund, full refund, deductions for damages/fines — a feature most competitors handle manually.

────────────────────────────────────────────────────────────

## 💰 Finance

Status: 🟡 Core Complete — Stubs Remaining (~15% of services)

| Feature | Status |
| --- | --- |
| Chart of accounts | ✅ Complete |
| Journal entries & general ledger | ✅ Complete |
| Accounts receivable / payable | ✅ Complete |
| Invoice generation | ✅ Complete |
| UAE VAT calculation (5%) | ✅ Complete |
| Corporate tax (9%) preparation | ✅ Complete |
| Payment processing | ✅ Complete |
| Bank reconciliation | 🟡 In Progress |
| Financial reporting suite | 🟡 In Progress |
| E-invoicing (Phase 2 compliance) | 🔲 Planned |

Key Highlight: VAT and corporate tax logic are built-in from day one — not bolted on as plugins.

────────────────────────────────────────────────────────────

## 🔐 Admin

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| User management | ✅ Complete |
| Role-based access control (RBAC) | ✅ Complete |
| 299+ permissions defined & seeded | ✅ Complete |
| Company settings & configuration | ✅ Complete |
| Audit logging | ✅ Complete |
| System configuration | ✅ Complete |

Key Highlight: 299+ granular permissions covering every module — one of the most comprehensive RBAC systems in any UAE ERP.

────────────────────────────────────────────────────────────

## 🚦 TARS (Traffic & Road Safety)

Status: ✅ Phase 2 Complete

| Feature | Status |
| --- | --- |
| RTA/TARS fine sync | ✅ Complete |
| Traffic fine management | ✅ Complete |
| Salik (toll) integration | ✅ Complete |
| Fine allocation to renters | ✅ Complete |
| Vehicle management (Phase 2) | ✅ Complete |
| Dual credentials support (Phase 2) | ✅ Complete |
| Fine dispute workflows | ✅ Complete |

Key Highlight: TARS Phase 2 introduced vehicle management and dual credential support — companies can manage multiple TARS accounts and map vehicles across them.

────────────────────────────────────────────────────────────

## 👥 HR (Human Resources)

Status: ✅ Core Complete

| Feature | Status |
| --- | --- |
| Employee management | ✅ Complete |
| Department & position hierarchy | ✅ Complete |
| Attendance tracking | ✅ Complete |
| Leave management | ✅ Complete |
| WPS payroll preparation | ✅ Complete |
| Document management (visa, Emirates ID) | ✅ Complete |
| Employee self-service | ✅ Complete |

Key Highlight: WPS (Wage Protection System) compliant payroll — a UAE regulatory requirement that most generic ERPs need expensive plugins to support.

────────────────────────────────────────────────────────────

## 🏢 Properties

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| Property/location management | ✅ Complete |
| Branch management | ✅ Complete |
| Asset tracking | ✅ Complete |
| Maintenance scheduling | ✅ Complete |
| Utility management | ✅ Complete |

────────────────────────────────────────────────────────────

## 🔧 Fleet Management

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| Vehicle lifecycle management | ✅ Complete |
| Maintenance scheduling & tracking | ✅ Complete |
| Vehicle inspection workflows | ✅ Complete |
| Insurance management | ✅ Complete |
| Registration renewal tracking | ✅ Complete |
| Vehicle availability management | ✅ Complete |
| Mileage tracking | ✅ Complete |

────────────────────────────────────────────────────────────

## ⚡ Speed Sync

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| Automated data synchronization | ✅ Complete |
| Multi-source fine aggregation | ✅ Complete |
| Scheduled sync jobs | ✅ Complete |
| Error handling & retry logic | ✅ Complete |

Key Highlight: Automated scraping and sync pipeline that pulls fine data from government portals — a tedious manual process at most companies.

────────────────────────────────────────────────────────────

## 🔩 Service Center

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| Work order management | ✅ Complete |
| Parts inventory | ✅ Complete |
| Mechanic assignment | ✅ Complete |
| Service history tracking | ✅ Complete |
| Cost tracking per vehicle | ✅ Complete |
| Dedicated mobile app (43 screens) | ✅ Complete |

────────────────────────────────────────────────────────────

## 🔍 Recovery

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| Overdue vehicle tracking | ✅ Complete |
| Recovery case management | ✅ Complete |
| Recovery team assignment | ✅ Complete |
| Status tracking & updates | ✅ Complete |
| Dedicated mobile app | ✅ Complete |

────────────────────────────────────────────────────────────

## 🏪 Vehicle Dealership

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| Vehicle sales management | ✅ Complete |
| Inventory management | ✅ Complete |
| Sales pipeline | ✅ Complete |
| Purchase management | ✅ Complete |
| Valuation tools | ✅ Complete |

────────────────────────────────────────────────────────────

## 📊 Dynamic Pricing

Status: ✅ Fully Functional (9 pages)

| Feature | Status |
| --- | --- |
| Season-based pricing rules | ✅ Complete |
| Demand-based adjustments | ✅ Complete |
| Vehicle category pricing | ✅ Complete |
| Special event pricing | ✅ Complete |
| Pricing simulation tools | ✅ Complete |
| Competitor rate tracking | ✅ Complete |
| Pricing analytics dashboard | ✅ Complete |

Key Highlight: Full dynamic pricing engine — most rental ERPs offer flat rate tables. Vesla can adjust pricing based on season, demand, vehicle type, and custom rules.

────────────────────────────────────────────────────────────

## 🎧 Customer Support

Status: ✅ Feature Complete

| Feature | Status |
| --- | --- |
| Support ticket management | ✅ Complete |
| Bidirectional ticket ↔ Kanban sync | ✅ Complete |
| WhatsApp Business integration | ✅ Complete |
| Campaign management | ✅ Complete |
| Notification dispatch | ✅ Complete |
| Customer communication history | ✅ Complete |

Key Highlight: Bidirectional support ticket ↔ Kanban sync — support tickets automatically appear on Kanban boards and vice versa. Plus WhatsApp Business integration for hooks, campaigns, and automated notification dispatch — the preferred communication channel in the UAE.

────────────────────────────────────────────────────────────

# 4. Mobile Apps

Vesla includes 4 mobile applications built with React Native + Expo, sharing the backend API with the web platform.

## 📱 Rent-a-Car Mobile App

| Metric | Value |
| --- | --- |
| TSX Components | 137 |
| Screens | 88 |
| Status | ✅ Feature Complete |

Capabilities:

Full booking & contract management on the go

Vehicle check-in/check-out with photo capture

Customer lookup & verification

Payment collection

Real-time availability checking

Push notifications for contract events

## 📱 Service Center Mobile App

| Metric | Value |
| --- | --- |
| TSX Components | 50 |
| Screens | 43 |
| Status | ✅ Feature Complete |

Capabilities:

Work order management for mechanics

Parts lookup & inventory check

Service photo documentation

Time tracking per job

Status updates (synced to web dashboard)

## 📱 Recovery Mobile App

| Metric | Value |
| --- | --- |
| TSX Components | 6 |
| Screens | — |
| Status | ✅ Core Complete |

Capabilities:

Recovery case assignment & tracking

GPS-based vehicle location

Status updates from the field

## 📱 Kanban Mobile App

| Metric | Value |
| --- | --- |
| TSX Components | 4 |
| Screens | — |
| Status | ✅ Core Complete |

Capabilities:

Quick task management on mobile

Synced with web Kanban boards

Support ticket integration

────────────────────────────────────────────────────────────

# 5. Infrastructure & Quality

## Zero TypeScript Errors [DONE]

As of February 1, 2026, the entire Vesla codebase — frontend and backend — compiles with 0 TypeScript errors. This is the first time the project has achieved a fully clean build, a significant milestone for a codebase of this scale.

## Test Suite

| Metric | Value |
| --- | --- |
| Total Tests | 2,218 |
| Passing | 2,218 |
| Failing | 0 |
| Coverage Target | All backend services |

## Stress Testing

A dedicated Stress Test Platform has been built to test all 13 modules under simulated load conditions — ensuring the platform can handle concurrent multi-tenant operations before going live.

## CI/CD Pipeline

| Component | Status |
| --- | --- |
| Automated builds | ✅ Configured |
| Test execution | ✅ Configured |
| Pipeline passing | 🔴 Needs fix |
| Auto-deploy to Render | 🔲 Pending CI fix |

Current blocker: The CI pipeline has configuration issues that need resolution before automated deployments can begin. This is a priority fix.

## Codebase Metrics

| Metric | Value | Context |
| --- | --- | --- |
| Backend Services | 325 | 50 still have stub markers (~15%) |
| Prisma Models | 280 | Up from 275 last week |
| Frontend Pages | 189 | Across all modules |
| API Routes | 209 | RESTful, documented |
| Permissions | 299+ | Seeded and enforced |
| Development Velocity | 84 commits/day | Recorded Jan 31, 2026 |

────────────────────────────────────────────────────────────

# 6. UAE Market Fit

Vesla was built for the UAE market. Here's how every major regulatory and operational requirement is addressed:

## 🏛️ Regulatory Compliance

| Requirement | Status | Notes |
| --- | --- | --- |
| VAT (5%) | ✅ Built-in | Automatic calculation on all invoices, VAT-compliant reporting |
| Corporate Tax (9%) | ✅ Built-in | Tax preparation and reporting tools included |
| WPS (Wage Protection System) | ✅ Built-in | Payroll file generation in WPS format |
| TARS/RTA Integration | ✅ Built-in | Automated traffic fine sync, vehicle registration |
| Salik (Toll System) | ✅ Built-in | Toll charge tracking and allocation |
| UAE Pass | 🔲 Phase 2 | National digital identity integration planned |
| E-Invoicing | 🔲 Phase 2 | Preparing for upcoming federal e-invoicing mandate |

## 🌍 UAE-Specific Features

Arabic language support ready (RTL-capable frontend)

AED currency as primary, multi-currency support built-in

Emirates/city-based branch management

Trade license and document tracking for companies

Visa and Emirates ID management for employees

Dubai/Abu Dhabi traffic fine system differences handled

WhatsApp Business as primary customer communication (UAE's #1 messaging app)

## 💡 Why This Matters

No other ERP in the market offers this level of UAE-specific integration out of the box. Competitors require:

Odoo: Custom modules ($10K–$30K) for TARS, WPS, UAE VAT

SAP: UAE localization packages ($50K+) plus consulting

RentWorks: No HR, no finance, no UAE compliance features

────────────────────────────────────────────────────────────

# 7. What's Next — Deployment Blockers & Priorities

## [CRITICAL] Critical Path (Must Complete for Launch)

| Item | Description | Effort |
| --- | --- | --- |
| CI Pipeline Fix | Resolve failing CI configuration | 1–2 days |
| Finance Stubs | Complete ~50 stubbed services (15% of 325) | 1–2 weeks |
| Deploy Cards | 10 remaining deployment configuration items | 2–3 days |
| End-to-End Booking | Validate complete booking→contract→payment→return flow | 3–5 days |

## [WIP] Important (Pre-Launch Quality)

| Item | Description | Effort |
| --- | --- | --- |
| Integration Testing | Cross-module workflow validation | 1 week |
| Performance Testing | Run stress tests on production-like environment | 2–3 days |
| Security Audit | Review auth, permissions, data isolation | 3–5 days |
| Documentation | API docs, user guides, deployment runbook | Ongoing |

## [NICE] Nice to Have (Can Launch Without)

| Item | Description |
| --- | --- |
| UAE Pass integration | Phase 2 |
| E-invoicing compliance | Phase 2 (ahead of mandate) |
| Advanced analytics dashboards | Phase 2 |
| AI-powered pricing recommendations | Phase 2 |

────────────────────────────────────────────────────────────

# 8. Timeline & Roadmap

## Phase 1 Completion Estimate

February 2026
├── Week 1 (Feb 1-7):   CI fix + finance stub completion
├── Week 2 (Feb 8-14):  Deploy cards + integration testing
├── Week 3 (Feb 15-21): Stress testing + security audit
└── Week 4 (Feb 22-28): Staging deployment + client UAT
March 2026
├── Week 1 (Mar 1-7):   UAT feedback + fixes
└── Week 2 (Mar 8-14):  🚀 Production launch (first clients)

Estimated Phase 1 completion: Mid-March 2026

## Phase 2 Opportunities

| Opportunity | Description | Market Impact |
| --- | --- | --- |
| UAE Pass Integration | National digital identity for customer verification | Reduce KYC friction |
| E-Invoicing | Federal e-invoicing mandate compliance | Regulatory requirement |
| AI Pricing Engine | ML-based dynamic pricing recommendations | Revenue optimization |
| Advanced Analytics | Business intelligence dashboards | Data-driven decisions |
| Marketplace | Vehicle listing portal for end customers | Direct booking channel |
| Insurance Module | Direct insurance company integrations | Streamline claims |
| GPS/Telematics | Live vehicle tracking integration | Fleet visibility |
| Multi-Country | Expand to GCC markets (KSA, Bahrain, Oman) | Regional growth |

────────────────────────────────────────────────────────────

# The Bottom Line

## What Makes Vesla Unique

UAE-First: Not adapted — built for UAE from line one of code

Full Stack: 13 modules covering every operational need

Modern Tech: TypeScript end-to-end, serverless database, mobile-first

Velocity: 84 commits in a day. 2,218 tests passing. 0 errors. This team ships.

Cost-Effective: ~$16–49/company/month infrastructure vs $1,000+/month alternatives

Mobile-Ready: 4 native mobile apps for field operations

Integrated: One platform, one database, one source of truth — no integration headaches

## By the Numbers

| What | Number |
| --- | --- |
| Lines of business logic | 325 services |
| Database complexity | 280 models |
| User-facing pages | 189 |
| Mobile screens | 131+ |
| Automated tests | 2,218 |
| Type errors | 0 |
| Modules | 13 |
| Days to launch | ~45 |

────────────────────────────────────────────────────────────

Vesla ERP — Built in the UAE, for the UAE.

Last updated: February 1, 2026