# Phase 1 — What Changed & What Remains

Updated: February 1, 2026 — 8:00 AM (Daily Report) Compiled by Kevin 🔧

## Overnight Changes (Jan 31 → Feb 1)

### 🔥 Frontend TypeScript Errors: ZERO

| Metric | Yesterday (Jan 31) | Today (Feb 1) | Change |
| --- | --- | --- | --- |
| Frontend TS errors | 52 | 0 | -52 → CLEAN ✅ |
| Backend TS errors | 0 | 0 | Clean ✅ |

Both frontend and backend compile with zero TypeScript errors. The codebase is fully clean for the first time.

### 📊 Overnight Commit Activity

- 84 commits by Anders in the last 24h

- 352 files changed — 15,396 insertions, 1,706 deletions

- Massive feature push across support tickets, WhatsApp, dispatch, TARS, refunds, and sidebar

### ✅ Key Changes Overnight

| Area | Change | Detail |
| --- | --- | --- |
| Support ↔ Kanban Sync | 🆕 Bidirectional | Tickets auto-push to kanban on creation; reverse sync from kanban back to ERP |
| Auto-Triage | 🆕 | Support tickets auto-assigned to Kevin for triage; metadata (category, reporter, pageUrl) sent to kanban |
| WhatsApp Business | 🆕 | Integration hooks + Marketing module with WhatsApp Campaigns + notification dispatch wired |
| Dispatch Tracking | 🆕 | Location update endpoint for persistent dispatch tracking |
| TARS Phase 2 | 🆕 | Vehicle Management page + dual environment credentials (staging/production) |
| Refund Lifecycle | 🆕 | Complete RefundLifecycle system for security deposit refunds |
| Rental Reports | 🆕 | Fleet Report and Vehicle Clarity wired under Rent-A-Car |
| Sidebar Permissions | Fix | 34 missing permissions seeded + 17 navigation routes added |
| Sidebar Restructure | Fix | Rental Admin merged into Rent-A-Car; Customer Support separated; Staff Manager + Dispatch Map wired |
| Assignment Tracking | 🆕 | Per-assignee time tracking + fixCompletedAt timestamp on support tickets |
| Branch Advisory | 🆕 | Branch rule advisory embedded in every auto-created support ticket |
| Service Account | 🆕 | devops@mrminvestments.ae seeded for agent team authentication |
| Stress Test Platform | 🆕 | Brute force testing platform for stress-testing all ERP modules |
| SIDEBAR_RULES.md | Doc | Mandatory 3-file sync documented for all agents |

### Kanban Board Movement

| Status | Yesterday (Jan 31) | Today (Feb 1) | Change |
| --- | --- | --- | --- |
| Done | 87 | 108 | +21 ✅ |
| Review | 24 | 27 | +3 |
| Todo | — | 24 | (new column tracked) |
| In Progress | 3 | 3 | — |
| On Hold | — | 3 | (new column tracked) |
| Backlog | 43 | 31 | -12 (moved forward) |
| Team Chat | — | 10 | (new column tracked) |
| Total | 179 | 206 | +27 new cards |

## What STILL Remains

### Test Suite

| Metric | Baseline | Current | Status |
| --- | --- | --- | --- |
| Tests passing | 2,218 | 2,218 | ✅ No regression |
| Tests skipped | 74 | 74 | — |
| Tests failing | 0 | 0 | ✅ |
| Suites passing | 69/74 | 69/74 | ✅ |

### Backend Service Stubs (Throw Counts — Top 10)

| Service | Yesterday | Today | Change |
| --- | --- | --- | --- |
| receipt-voucher.service.ts | — | 59 | (newly tracked) |
| fixed-asset.service.ts | — | 55 | (newly tracked) |
| booking.service.ts | 15 | 55 | +40 (expanded with real logic + validation) |
| payment-voucher.service.ts | — | 54 | (newly tracked) |
| booking-validation.service.ts | — | 47 | (newly tracked) |
| credit-note.service.ts | — | 43 | (newly tracked) |
| bill.service.ts | — | 41 | (newly tracked) |
| user.service.ts | 34 | 37 | +3 |
| payroll-cycle.service.ts | — | 36 | (newly tracked) |
| bank-reconciliation.service.ts | — | 32 | (newly tracked) |

Note: Many “throws” are now real validation/error handling, not stubs. The meaningful metric is services with explicit stub/TODO markers: 50 services still contain stub indicators (was ~45+ yesterday).

Total backend services: 325 | Services with stub markers: 50 (15%)

### Infrastructure

| Item | Status |
| --- | --- |
| CI Pipeline | All failing — latest: Security scan failure (Feb 1 02:25 UTC), push workflows 4s failures |
| Frontend TS errors | 0 ✅ (was 52 yesterday, 468 two days ago) |
| Backend TS errors | 0 ✅ |
| Test suite | 2,218 passing / 0 failing ✅ |
| Branch protection | Not enforced |

### Modules Still Early Stage

- Properties — dashboard only, service has 6 throws

- Vehicle Dealership — dashboard only, service has 7 throws

- Showroom Mobile — empty repo (0 files)

- Vendor Provider App — empty repo (0 files)

## Summary: Jan 31 vs Feb 1

| Metric | Jan 31 (7:35 AM) | Feb 1 (8:00 AM) | Verdict |
| --- | --- | --- | --- |
| Frontend TS Errors | 52 | 0 | 🔥 100% CLEAN |
| Backend TS Errors | 0 | 0 | ✅ |
| Test Suite | 2,218 / 0 fail | 2,218 / 0 fail | ✅ No regression |
| Kanban Done | 87 | 108 | +21 completed |
| Kanban Backlog | 43 | 31 | -12 (moved forward) |
| Kanban Total | 179 | 206 | +27 new cards |
| Overnight Commits | 15 | 84 | 🔥 5.6x more |
| Files Changed | — | 352 | Massive |
| Services with stubs | ~45 | ~50 | +5 (new services added) |
| Support ↔ Kanban | Manual | Bidirectional sync | ✅ |
| WhatsApp Integration | Routes only | Hooks + Marketing + Dispatch | ✅ |
| TARS | Phase 1 | Phase 2 (Vehicle Mgmt) | ✅ |
| Refund System | None | Full lifecycle | ✅ |

## What’s Ahead

### Immediate Priorities (This Week)

- CI Pipeline — all workflows failing; needs investigation and fix

- Branch protection — still not enforced on develop/master

- Booking end-to-end flow — booking.service.ts expanded but core flow needs testing

- Finance service stubs — receipt-voucher (59), fixed-asset (55), payment-voucher (54), credit-note (43), bill (41) are the heaviest

- Deployment blockers — production secrets, env checklist still pending

### Momentum

Anders pushed 84 commits overnight — the highest single-day output recorded. The codebase went from 52 frontend TS errors to zero. 21 kanban cards moved to done. The support ticket system is now fully integrated with the kanban board with bidirectional sync. WhatsApp business integration is taking shape. TARS is in Phase 2.

The velocity is excellent. The focus should shift to CI stability and clearing the remaining deployment blockers.

Zero TypeScript errors. 84 commits. 21 cards done. Anders is on fire. 🔥