VESLA ERP

Deployment Readiness Checklist

UAE Rent-a-Car & Fleet Management ERP Platform

| Document Version | 1.0 |
| --- | --- |
| Date | January 31, 2026 |
| Classification | CONFIDENTIAL |
| Stack | Node.js + Express + Prisma + React + Vite + Expo |
| Database | Neon PostgreSQL (275 models, 628 indexes) |
| Deploy Target | Render (staging: develop, production: main) |
| Repository | web-erp-app |

How to Use This Checklist

| Priority | Meaning | Action Required |
| --- | --- | --- |
| P0 | BLOCKER — Must fix before production launch | Blocks deployment. No exceptions. |
| P1 | HIGH — Should fix before production, critical for operations | Fix in Sprint 0 or deploy with documented risk acceptance. |
| P2 | MEDIUM — Should fix within 30 days of launch | Can launch with these open; schedule immediately post-launch. |

Status Legend:  ☐ = Not Started    ☑ = Complete    ⚠ = In Progress / Blocked

Sections:

1. Infrastructure & Platform

2. Security (P0 Priority)

3. Backend Services

4. Frontend Application

5. Mobile Application

6. Testing & Quality

7. UAE Compliance & Regulatory

8. Monitoring & Operations

9. Go-Live & Launch

10. Summary & Sign-Off

1. INFRASTRUCTURE & PLATFORM

1.1  Database Readiness (Neon PostgreSQL)

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | All Prisma migrations applied to production DB (prisma migrate deploy) | Backend | backend/prisma/migrations/ |  |
| ☐ | P0 | Migration state matches schema.prisma — no drift | Backend | backend/prisma/schema.prisma |  |
| ☐ | P0 | Run seed:production (core + permissions + business + integrations) | Backend | npm run seed:production |  |
| ☐ | P1 | Verify all 628 indexes exist and are not redundant | DBA | schema.prisma @@index directives |  |
| ☐ | P1 | Connection pooling configured (Neon serverless driver + Prisma) | Backend | backend/src/lib/prisma.ts |  |
| ☐ | P1 | DATABASE_URL uses ?sslmode=require | DevOps | render.yaml → envVars |  |
| ☐ | P2 | Neon branching tested for staging isolation | DevOps | npm run neon:branch:create |  |
| ☐ | P2 | Database backup schedule configured (daily snapshots) | DevOps | npm run snapshot:daily |  |
| ☐ | P2 | Backup restore tested on staging | DevOps | npm run snapshot:restore |  |
| ☐ | P1 | Tenant isolation verified (multi-company companyId filters) | Backend | npm run db:verify-isolation |  |

1.2  Render Configuration

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | render.yaml production service configured and valid | DevOps | render.yaml |  |
| ☐ | P0 | Build command verified: install → prisma generate → migrate deploy → seed:default → build frontend → build backend | DevOps | render.yaml → buildCommand |  |
| ☐ | P0 | Start command: npm start --workspace=backend | DevOps | render.yaml → startCommand |  |
| ☐ | P0 | All required env vars set in Render Dashboard (DATABASE_URL, JWT_SECRET, JWT_REFRESH_SECRET, CORS_ORIGIN, BACKUP_ENCRYPTION_KEY) | DevOps | render.yaml → envVars (sync: false) |  |
| ☐ | P0 | DISABLE_RATE_LIMIT = false in production | DevOps | render.yaml line 18 |  |
| ☐ | P0 | ENABLE_SUPERUSER_BYPASS = false in production | DevOps | render.yaml line 20 |  |
| ☐ | P0 | NODE_ENV = production | DevOps | render.yaml line 14 |  |
| ☐ | P1 | Staging service deploys from develop branch | DevOps | render.yaml → vesla-erp-staging |  |
| ☐ | P1 | Auto-deploy enabled for staging, manual for production | DevOps | Render Dashboard |  |
| ☐ | P2 | Health check path configured in Render | DevOps | /api/health |  |

1.3  Domain, DNS & SSL

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P1 | Custom domain configured (e.g., app.vesla.ae) | DevOps | Render Dashboard → Custom Domains |  |
| ☐ | P1 | DNS A/CNAME records point to Render | DevOps | DNS provider |  |
| ☐ | P1 | SSL/TLS certificate provisioned (Render auto-SSL) | DevOps | Render Dashboard |  |
| ☐ | P1 | HTTPS redirect enforced (no plain HTTP) | DevOps | Render settings |  |
| ☐ | P2 | CDN configured for /assets/* (cache-control headers set in render.yaml) | DevOps | render.yaml → headers | max-age=31536000 |
| ☐ | P2 | API domain matches CORS_ORIGIN configuration | Backend | backend/src/services/cors-config.service.ts |  |

2. SECURITY (P0 PRIORITY)

⚠ CRITICAL: These items were flagged in the security audit. No production launch without all P0 items resolved.

2.1  Authentication & Authorization

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Permission gating on ALL Admin routes (/admin/*) | Backend | backend/src/routes/admin.routes.ts + admin/ | KNOWN GAP |
| ☐ | P0 | Permission gating on ALL Finance routes (/finance/*) | Backend | backend/src/routes/accounting.routes.ts | KNOWN GAP |
| ☐ | P0 | Permission gating on ALL HR routes (/hr/*) | Backend | backend/src/routes/ (HR routes) | KNOWN GAP |
| ☐ | P0 | JWT_SECRET is unique, ≥32 chars, not default | DevOps | Render env → JWT_SECRET |  |
| ☐ | P0 | JWT_REFRESH_SECRET is different from JWT_SECRET | DevOps | Render env → JWT_REFRESH_SECRET |  |
| ☐ | P0 | Token expiry: 1h access / 7d refresh in production | Backend | backend/src/services/auth.service.ts |  |
| ☐ | P1 | CSRF middleware active on state-changing endpoints | Backend | backend/src/middleware/csrf.middleware.ts |  |
| ☐ | P1 | Cross-company IDOR fix verified (P0-1 pentest passed) | Security | P0_SECURITY_FIXES_PENTEST_REPORT.md | ✅ Fixed |
| ☐ | P1 | UUID validation middleware on all param routes | Backend | backend/src/middleware/auth.middleware.ts | ✅ Fixed |

2.2  Secrets & Configuration

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Remove hardcoded CCAvenue merchant_id=50496 from test file | Backend | backend/src/services/payment/__test-ccavenue.ts | KNOWN ISSUE |
| ☐ | P0 | All CCAvenue credentials loaded from env vars / DB config | Backend | backend/src/services/payment/payment.service.ts | Verify gateway config |
| ☐ | P0 | No secrets in source code (grep audit passed) | Security | Run: grep -r 'password\¦secret\¦api_key' src/ |  |
| ☐ | P0 | Speed Scraper credentials in env vars only | DevOps | render.yaml → SPEED_SCRAPER_EMAIL/PASSWORD |  |
| ☐ | P1 | .env files in .gitignore | Backend | .gitignore |  |
| ☐ | P1 | BACKUP_ENCRYPTION_KEY set (not empty) | DevOps | Render env |  |
| ☐ | P2 | API key rotation plan documented | Security | Create: docs/api-key-rotation.md |  |

2.3  Rate Limiting, CORS & Endpoints

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Rate limiting enabled in production (DISABLE_RATE_LIMIT=false) | DevOps | render.yaml |  |
| ☐ | P0 | Health endpoints require auth or are scoped (not exposing internals) | Backend | /api/health/detailed, /api/health/database | KNOWN GAP |
| ☐ | P0 | CORS_ORIGIN is specific domain (not wildcard *) | Backend | backend/src/services/cors-config.service.ts |  |
| ☐ | P1 | Rate limiter configured per-route (auth: stricter, read: relaxed) | Backend | backend/src/middleware/rate-limiter.middleware.ts |  |
| ☐ | P1 | Sync endpoints rate limited | Backend | backend/src/middleware/sync-rate-limiter.middleware.ts |  |
| ☐ | P1 | File upload size limits enforced | Backend | backend/src/middleware/upload.middleware.ts |  |
| ☐ | P1 | Input validation middleware on all POST/PUT routes | Backend | backend/src/middleware/validation.middleware.ts |  |
| ☐ | P1 | Response sanitizer prevents data leakage | Backend | backend/src/middleware/response-sanitizer.middleware.ts |  |
| ☐ | P2 | Swagger UI disabled in production (unless ENABLE_SWAGGER=true) | Backend | DEPLOYMENT.md → Environment Comparison |  |

3. BACKEND SERVICES

3.1  Stub Services (Must Implement or Defer)

The following backend services are partially or fully stubbed. Each must be implemented, marked as Phase 2, or explicitly deferred with risk acceptance.

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | rental-contract-document.service.ts — FULLY STUBBED (upload/download/list return errors) | Backend | backend/src/services/rental-contract-document.service.ts | Schema models missing |
| ☐ | P1 | driver-profile.service.ts — Stubbed until schema updated | Backend | backend/src/services/driver-profile.service.ts | Schema fields needed |
| ☐ | P1 | vehicle-grn.service.ts — Fixed Asset & Accounts Payable creation STUBBED | Backend | backend/src/services/vehicle-grn.service.ts:283-287 | Models not in schema |
| ☐ | P1 | vehicle-lifecycle-tracker.service.ts — Some models stubbed to null | Backend | backend/src/services/vehicle-lifecycle-tracker.service.ts:122 |  |
| ☐ | P1 | superuser.service.ts — mrmi_audit_logs model STUBBED (3 locations) | Backend | backend/src/services/superuser.service.ts:87,983,1002 | Model not in schema |
| ☐ | P2 | customer-documents.service.ts — Contains stub references | Backend | backend/src/services/customer-documents.service.ts |  |
| ☐ | P2 | notification-dispatch.service.ts — Stub references | Backend | backend/src/services/notification-dispatch.service.ts |  |
| ☐ | P2 | password-reset.service.ts — Verify email integration is live | Backend | backend/src/services/password-reset.service.ts | SMTP required |
| ☐ | P2 | platform-settings.service.ts — Stub references | Backend | backend/src/services/platform-settings.service.ts |  |
| ☐ | P2 | vehicle-lifecycle-analytics.service.ts — Stub references | Backend | backend/src/services/vehicle-lifecycle-analytics.service.ts |  |

3.2  Database & Seed Data

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | seed:default runs successfully on clean DB | Backend | backend/prisma/seeds/seed-default.ts |  |
| ☐ | P0 | Superuser account created with secure password | Backend | npm run admin:setup-master |  |
| ☐ | P0 | All permission packages seeded (seed:permissions) | Backend | backend/prisma/seeds/02-permissions/ |  |
| ☐ | P1 | Chart of accounts seeded | Backend | backend/prisma/seeds/08-chart-of-accounts/ |  |
| ☐ | P1 | Payment gateway config seeded (CCAvenue) | Backend | backend/prisma/seeds/06-integrations/seed-ccavenue.ts |  |
| ☐ | P1 | FTA compliance workflows seeded | Backend | npm run seed:fta-workflows |  |
| ☐ | P1 | Seed idempotency verified (can run multiple times) | Backend | npm run db:verify-seeds |  |

3.3  Error Handling, Logging & Background Jobs

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P1 | Error middleware catches all unhandled errors | Backend | backend/src/middleware/error.middleware.ts |  |
| ☐ | P1 | Structured logging in production (JSON format, no console.log) | Backend | DEPLOYMENT.md → Console drops in prod |  |
| ☐ | P1 | Audit logging persists to database | Backend | backend/src/services/audit.service.ts | P1-3 fix verified |
| ☐ | P1 | TARS sync job runs on schedule | Backend | tars/ directory | Fines & Salik sync |
| ☐ | P1 | Speed Sync scraper configured and tested | Backend | speed-scraper/speed_scraper.py | Python + Selenium |
| ☐ | P1 | Background job failure alerts configured | DevOps | backend/src/services/tars-sync-log.service.ts |  |
| ☐ | P2 | Request context middleware provides trace IDs | Backend | backend/src/middleware/request-context.middleware.ts |  |

4. FRONTEND APPLICATION

4.1  Mock Data Pages (Must Wire to Backend)

The following 16 frontend pages use hardcoded mock/sample data instead of API calls. They must be wired to real backend endpoints before launch or explicitly marked as Phase 2.

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | FinanceActivityPage.tsx — mockActivities array (269 lines of mock data) | Frontend | frontend/src/pages/finance/FinanceActivityPage.tsx |  |
| ☐ | P0 | CollectionNoticesPage.tsx — mockNotices array | Frontend | frontend/src/pages/finance/CollectionNoticesPage.tsx |  |
| ☐ | P1 | ARVouchersPage.tsx — mock AR voucher data | Frontend | frontend/src/pages/finance/receivables/ARVouchersPage.tsx |  |
| ☐ | P1 | ARVoucherDetailPage.tsx — mock AR voucher detail | Frontend | frontend/src/pages/finance/receivables/ARVoucherDetailPage.tsx |  |
| ☐ | P1 | ARAgingReportPage.tsx — mock aging report data | Frontend | frontend/src/pages/finance/reports/ARAgingReportPage.tsx |  |
| ☐ | P1 | BankReconciliationPage.tsx — mock bank data | Frontend | frontend/src/pages/finance/treasury/BankReconciliationPage.tsx |  |
| ☐ | P1 | DepositsPage.tsx — mock deposits data | Frontend | frontend/src/pages/finance/treasury/DepositsPage.tsx |  |
| ☐ | P1 | BankAccountsPage.tsx — mock/stub bank accounts | Frontend | frontend/src/pages/finance/treasury/BankAccountsPage.tsx |  |
| ☐ | P1 | CollectionQueuePage.tsx — mock queue data | Frontend | frontend/src/pages/finance/collection/CollectionQueuePage.tsx |  |
| ☐ | P1 | InvoiceMatching.tsx — mock matching data | Frontend | frontend/src/pages/finance/collection/InvoiceMatching.tsx |  |
| ☐ | P1 | CollectionEntryDetailPage.tsx — mock detail data | Frontend | frontend/src/pages/finance/collection/CollectionEntryDetailPage.tsx |  |
| ☐ | P1 | PayrollPage.tsx — mockPayrollCycles & mockEmployeeSalaries | Frontend | frontend/src/pages/hr/PayrollPage.tsx |  |
| ☐ | P1 | AttendancePage.tsx — mockAttendance array | Frontend | frontend/src/pages/hr/AttendancePage.tsx |  |
| ☐ | P1 | HRDashboard.tsx — mock HR data | Frontend | frontend/src/pages/hr/HRDashboard.tsx |  |
| ☐ | P1 | LeaveManagementPage.tsx — mock leave data | Frontend | frontend/src/pages/hr/LeaveManagementPage.tsx |  |
| ☐ | P2 | VehicleOwnerDetailPage.tsx — mock data references | Frontend | frontend/src/pages/admin/VehicleOwnerDetailPage.tsx |  |
| ☐ | P2 | VehicleDetailPage.tsx — mock data references | Frontend | frontend/src/pages/fleet/VehicleDetailPage.tsx |  |
| ☐ | P2 | FleetReportPage.tsx — mock report data | Frontend | frontend/src/pages/reports/FleetReportPage.tsx |  |
| ☐ | P2 | RevenueReportPage.tsx — mock revenue data | Frontend | frontend/src/pages/reports/RevenueReportPage.tsx |  |
| ☐ | P2 | FleetPartnersDashboard.tsx — mock partners data | Frontend | frontend/src/pages/vehicle-vendor/FleetPartnersDashboard.tsx |  |

4.2  Build & Configuration

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Frontend builds without errors (npm run build --workspace=frontend) | Frontend | frontend/vite.config.ts |  |
| ☐ | P0 | VITE_API_URL points to production backend | Frontend | frontend/.env.production |  |
| ☐ | P1 | VITE_GOOGLE_MAPS_API_KEY set for dispatch maps | Frontend | .env → VITE_GOOGLE_MAPS_API_KEY |  |
| ☐ | P1 | Bundle size < 5MB (check with vite build --report) | Frontend | frontend/dist/ |  |
| ☐ | P1 | Error boundaries wrap all route-level pages | Frontend | frontend/src/ |  |
| ☐ | P2 | Source maps disabled in production build | Frontend | frontend/vite.config.ts |  |
| ☐ | P2 | Console.log statements removed from production | Frontend | vite.config.ts → drop_console |  |

5. MOBILE APPLICATION

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P1 | Expo project ID configured for push notifications | Mobile | rent-a-car-mobile/app.json |  |
| ☐ | P1 | Company ID externalized (not hardcoded) | Mobile | rent-a-car-mobile/src/config/ | KNOWN ISSUE |
| ☐ | P1 | API base URL points to production for release builds | Mobile | rent-a-car-mobile/src/config/api.ts |  |
| ☐ | P1 | Deep linking scheme registered (vesla://) | Mobile | rent-a-car-mobile/app.json → scheme |  |
| ☐ | P1 | iOS App Store submission prepared (certificates, provisioning) | Mobile | Apple Developer Console |  |
| ☐ | P1 | Android Play Store submission prepared (signing key) | Mobile | Google Play Console |  |
| ☐ | P2 | App icons and splash screen finalized | Design | rent-a-car-mobile/assets/ |  |
| ☐ | P2 | Offline mode tested (graceful degradation) | Mobile | — |  |
| ☐ | P2 | Firebase real-time tracking verified on mobile | Mobile | Firebase project config |  |

6. TESTING & QUALITY

6.1  Automated Tests

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Unit tests pass (npm test in backend) | QA | backend/src/__tests__/ |  |
| ☐ | P0 | Security pentest suite passes (45/45) | Security | npm run test:pentest | P0-1, P0-2, P1-3 |
| ☐ | P0 | TypeScript compiles with zero errors (npm run build:typecheck) | Backend | backend/tsconfig.json |  |
| ☐ | P1 | Pack/role management tests pass | QA | npm run test:pack-role |  |
| ☐ | P1 | Frontend tests pass | QA | .github/workflows/frontend-tests.yml |  |
| ☐ | P1 | Integration tests pass | QA | .github/workflows/integration-tests.yml |  |
| ☐ | P1 | PR quality gate passes on main branch | QA | .github/workflows/pr-quality-gate.yml |  |

6.2  Manual & Load Testing

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P1 | Critical path walkthrough: Login → Dashboard → Create Booking → Contract → Invoice → Payment | QA | — | Manual |
| ☐ | P1 | Multi-tenant isolation tested (Company A cannot see Company B data) | QA | npm run db:verify-isolation |  |
| ☐ | P1 | Role-based access tested (Admin, Manager, Staff, Customer) | QA | — | Manual |
| ☐ | P2 | Load test: 100 concurrent users on booking flow | QA | Create: tests/load/ | k6 or Artillery |
| ☐ | P2 | Load test: 275 model schema — query performance baseline | QA | backend/performance-baseline.json |  |
| ☐ | P2 | Mobile app tested on iOS 16+ and Android 12+ | QA | — |  |

7. UAE COMPLIANCE & REGULATORY

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | VAT 5% configuration verified and applied to all invoices | Finance | backend/src/services/compliance/ | UAE FTA |
| ☐ | P0 | Tax Registration Number (TRN) configured per company | Finance | Company profile settings |  |
| ☐ | P0 | E-invoicing compliant with FTA Phase 2 requirements | Backend | backend/src/middleware/einvoice-*.middleware.ts |  |
| ☐ | P0 | Invoice format includes: TRN, VAT amount, company details | Backend | backend/src/services/contract-print.service.ts |  |
| ☐ | P1 | Corporate Tax (CT) module configured (9% threshold) | Finance | backend/src/services/corporate-tax/ |  |
| ☐ | P1 | FTA approval workflows seeded and tested | Backend | npm run seed:fta-workflows |  |
| ☐ | P1 | VAT return generation tested | Finance | frontend/src/pages/finance/VatReturnsPage.tsx |  |
| ☐ | P1 | Tax calendar alerts configured | Finance | frontend/src/pages/finance/TaxCalendarPage.tsx |  |
| ☐ | P1 | UAE Pass integration reviewed (production credentials) | Backend | docs/UAEPASS_INFRASTRUCTURE_REVIEW.md |  |
| ☐ | P2 | Data residency: Neon DB region is ME or EU (acceptable for UAE) | DevOps | Neon Dashboard → Region |  |
| ☐ | P2 | WPS (Wage Protection System) integration ready | HR | backend/src/middleware/wps-permissions.middleware.ts |  |
| ☐ | P2 | Arabic language support / RTL layout verified | Frontend | frontend/src/i18n/ |  |

8. MONITORING & OPERATIONS

8.1  Health & Observability

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Health check endpoint returns 200 for load balancer (/api/health) | Backend | DEPLOYMENT.md → Health Endpoints |  |
| ☐ | P1 | Detailed health endpoint auth-gated (/api/health/detailed) | Backend | backend/src/routes/ (health routes) |  |
| ☐ | P1 | Database health check (/api/health/database) | Backend | backend/src/routes/ (health routes) |  |
| ☐ | P1 | Error tracking service configured (Sentry DSN or equivalent) | DevOps | SENTRY_DSN env var |  |
| ☐ | P1 | Uptime monitoring configured (UptimeRobot / Pingdom) | DevOps | External service |  |
| ☐ | P2 | APM tool evaluated (Datadog / New Relic) | DevOps | — |  |

8.2  Backup & Disaster Recovery

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Database backup strategy documented and tested | DevOps | npm run snapshot:create |  |
| ☐ | P0 | Backup encryption key set (BACKUP_ENCRYPTION_KEY) | DevOps | Render env |  |
| ☐ | P1 | Daily automated snapshots configured | DevOps | npm run snapshot:daily |  |
| ☐ | P1 | Snapshot cleanup policy (retain 30 days) | DevOps | npm run snapshot:cleanup |  |
| ☐ | P1 | Restore tested on staging environment | DevOps | npm run snapshot:restore |  |
| ☐ | P1 | Rollback procedure documented and rehearsed | DevOps | DEPLOYMENT.md → Rollback Procedures |  |

8.3  On-Call & Incident Response

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P1 | On-call rotation defined (primary + secondary) | Ops | Create: docs/on-call-schedule.md |  |
| ☐ | P1 | Incident severity levels defined (S1-S4) | Ops | Create: docs/incident-response.md |  |
| ☐ | P1 | Alert notification channels (email, Slack/WhatsApp) | Ops | — |  |
| ☐ | P2 | Runbook for common issues (DB connection, JWT errors, CORS) | Ops | DEPLOYMENT.md → Troubleshooting |  |
| ☐ | P2 | Post-mortem template created | Ops | Create: docs/postmortem-template.md |  |

9. GO-LIVE & LAUNCH

9.1  Data Migration

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Data migration plan from existing systems documented | PM | Create: docs/data-migration-plan.md |  |
| ☐ | P0 | Customer data import tested on staging | Backend | npm run db:import |  |
| ☐ | P1 | Vehicle fleet data imported and verified | Backend | npm run db:import |  |
| ☐ | P1 | Historical contract data migrated (if applicable) | Backend | npm run db:export / db:import |  |
| ☐ | P1 | Data validation report generated post-import | QA | — |  |

9.2  User Acceptance & Training

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | UAT completed by business stakeholders | PM | Create: docs/uat-signoff.md |  |
| ☐ | P0 | UAT sign-off document signed | PM | — |  |
| ☐ | P1 | Admin user training conducted | PM | Create: docs/training/ |  |
| ☐ | P1 | End-user training materials prepared | PM | — |  |
| ☐ | P2 | Video walkthroughs recorded for key workflows | PM | — |  |

9.3  Launch Sequence

| Status | Priority | Item | Owner | File / Reference | Notes |
| --- | --- | --- | --- | --- | --- |
| ☐ | P0 | Go/No-Go meeting held — all P0 items green | PM | This document |  |
| ☐ | P0 | Production database provisioned and seeded | DevOps | npm run seed:production |  |
| ☐ | P0 | DNS cutover scheduled during low-traffic window | DevOps | — |  |
| ☐ | P1 | Feature flags configured for gradual rollout | Backend | frontend/src/pages/admin/FeatureManagementPage.tsx |  |
| ☐ | P1 | Support escalation path defined (L1 → L2 → L3) | Ops | Create: docs/escalation-matrix.md |  |
| ☐ | P1 | Communication plan: notify customers of launch | PM | — |  |
| ☐ | P1 | War room / rapid response team for first 48 hours | PM | — |  |
| ☐ | P2 | Performance monitoring dashboard set up for launch day | DevOps | — |  |

10. SUMMARY & SIGN-OFF

10.1  Priority Summary

| Priority | Total Items | Completed | Remaining |
| --- | --- | --- | --- |
| P0 — BLOCKERS | ~25 | ___ | ___ |
| P1 — HIGH | ~60 | ___ | ___ |
| P2 — MEDIUM | ~30 | ___ | ___ |

10.2  Go/No-Go Decision

Deployment is authorized when ALL P0 items are ☑ complete.

| ☐ GO — All P0 resolved, launch approved | ☐ NO-GO — P0 items remain, defer launch |
| --- | --- |
| Decision Date: _______________ | Decision By: _______________ |

10.3  Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Technical Lead |  |  |  |
| QA Lead |  |  |  |
| Security Lead |  |  |  |
| Business Owner |  |  |  |

— End of Deployment Readiness Checklist —

Generated: 2026-01-31 17:09 | Vesla ERP v2.0