# Vesla ERP — Project Status

January 31, 2026  |  Phase 1 Review

## System Health

Backend (port 3000): ✅ Healthy — DB connected, all core packages OK, uptime stable

Staff Admin App (port 8083): ✅ Live and serving

Frontend (port 5173): ✅ Running (React + Vite)

Database (Neon): ✅ Connected — 275 Prisma models, 628 indexes

## Shipped This Week (Jan 25–31)

TARS Phase 1 API completion — full endpoint coverage

Customer Support Package — tickets, reviews, mobile support, seeded test data

Tech Support page — interactive ticket creation from admin panel

Sidebar restructure — Rental Admin merged into Rent-A-Car, cleaner navigation

Marketing module — WhatsApp Business Campaigns integration

General Ledger, Trial Balance, Profit & Loss, Balance Sheet pages

Contract Renewals — moved to Rent-A-Car section, permissions seeded

85 sidebar permissions seeded across all modules

Vehicle Clarity wired to real backend data

Brute Force Testing Platform — stress test all ERP modules

Support ticket number generator fixed (global max, not per-company)

## By The Numbers

651 — commits this week (since Jan 25)

94 — kanban tasks completed

23 — items in review

41 — items in backlog

525 — commits by Anders (backend, infra, APIs)

106 — active branches

## Key Items In Review

Anders: TARS staging verification, Dispatch Map, stub services implementation, customer support ticketing, E2E test suite, superuser logic, permissions to business logic, CI & branch protection

Mia: Contract Renewal Engine, MRM landing page, Rent-A-Car Mobile review, Blog deployment, UAE Pass VHD signing, CCAvenue payment hardcoded IDs (P0), permission gating on routes (P0), Kevin service account

Miguel: UAE Pass Email (in-progress)

## Open Risks & Blockers

P0 Security: No permission gating on Admin/Finance/HR routes — needs fix before any client deployment

P0 Security: Health/monitoring endpoints exposed without auth

P0 Finance: Hardcoded payment account IDs in CCAvenue routes

Kevin Support: No service account yet — cannot monitor support tickets via API

Backend Stubs: 7 core services still have throw-stub logic (booking, rental contract, invoice, payment, etc.)

## Cloud Cost Projection (5 Companies, Medium Load)

Starter ($81/mo): 1 CU autoscale + Render Standard — good for onboarding

Growth ($244/mo): 2 CU + Render Pro — for 5 active daily clients

Enterprise ($671/mo): Always-on + replica + load balanced — SLA/compliance

Per-client breakdown: Available in Vesla_ERP_Cloud_Cost_Projection_v2.xlsx

Prepared by Kevin 🔧  |  January 31, 2026  |  Data pulled live from codebase + kanban